#### Minutes of the Southside Steering Committee

## Regional Water Supply Facilities Project

Wednesday, August 21, 2024, 10:00 a.m.

The Lake O’ the Pines Southside Steering Committee met at an open meeting on Wednesday, August 21, 2024, at 10:00 a.m.  The meeting was held at the Northeast Texas Municipal Water District’s Executive Office located at 4180 FM 250 S, Hughes Springs, Texas.  Notice of the meeting was legally posted. A quorum was present. An opportunity was provided for public comments before any action was taken by the Southside Steering Committee.

The meeting was called to order by Jack Salmon, Jr. He welcomed everyone to the meeting, recognized the guests, and invited guests to make public comments. Fred Thomas gave the invocation. No public comments were made.

The following steering committee voting delegates were present:

Will Hobbs		-	Tryon Road SUD

Greg Price		-	Diana SUD

Jeanette Cox		-	Ore City

The following additional persons participated in the steering committee:

Fred Thomas		-	Diana SUD

Jennifer Gilbert	-	Tryon Road SUD

Jack Salmon, Jr.	-	NETMWD

Jimmy E. Cox		-	NETMWD

Wayne Owen		-	NETMWD

Dominik Sobieraj	-	NETMWD

Osiris Brantley	-	NETMWD

On a motion by Greg Price and a second by Jeanette Cox, the minutes of the July 17, 2024, meeting were approved as presented.  Motion carried, all voting aye.

Dominik Sobieraj gave the Operations Manager report:

- Raw water quality is moderate. Alum dosages are stable between (50mg/l – 70mg/l)

- Offsetting Manganese and Iron with Potassium Permanganate

- TANNER

- Finalizing Flocculator CIP project.

  - Excessive cost for restoration of power on basin 1 and 2.

- Finished baffle boards installation on basin 3 and 4.

  - All missing baffle boards have been replaced.

- KMNO4 feed system is fully functional.

    - Purchasing spare parts.

    - Working on engineering submittal for permanent TCEQ approval.

- Southside Steering Committee Minutes

- August 21, 2024

- Page 2

- Annual Chemical Bulk bid awards

  - Alum

  - Chlorine

  - Ammonia

    - KMNO4 and Caustic will be bid out per purchase during the year due to price volatility.

- Finishing several remaining CIP projects.

  - DFS SCADA, air relief valves, flooring, altitude valves, chlorine scale.

- Emergency replacement VFD 106 for South Side Hughes Springs pump at Tanner Plant.

- Secured free Resiliency class for Plant operators.

- Submitted (no permit) request to USACE for next year's dredging project.

- BULK CHEMICAL BID AWARD RECOMMENDATIONS:

- CHLORINE – PVS DX Inc – at $2156.00/ton same as last year

- ALUM – CHEMTRADE – at $357.00/ton $11.00 less than last year

- AMMONIA – AIRGAS – at $1900.00/ton same as last year

- Will Hobbs made a motion to approve the July 2024 Southside financial report. Greg Price seconded the motion. Motion carried, all voting aye.

The draft budget for the next fiscal year, starting October 1, 2024, was discussed. The Southside Steering Committee did not suggest any changes to the draft budget. Jeanette Cox made a motion to approve the FY2025 Budget. Will Hobbs seconded the motion. Motion carried, all voting aye.

On a motion by Fred Thomas and a second by Greg Price, the next meeting for the committee was set for September 18, 2024. Motion carried, all voting aye.

The Southside Steering Committee meeting was adjourned on a motion by Jeanette Cox and a second by Will Hobbs.  Motion carried, all voting aye.

_____________________________

Jack Salmon, Jr., Presiding Officer