#### Minutes of the Southside Steering Committee

## Regional Water Supply Facilities Project

Wednesday, September 18, 2024, 10:00 a.m.

The Lake O’ the Pines Southside Steering Committee met at an open meeting on Wednesday, September 18, 2024, at 10:00 a.m. The meeting was held at the Northeast Texas Municipal Water District’s Executive Office located at 4180 FM 250 S, Hughes Springs, Texas. Notice of the meeting was legally posted. A quorum was present. An opportunity was provided for public comments before any action was taken by the Southside Steering Committee.

The meeting was called to order by Jack Salmon. He welcomed everyone to the meeting, recognized the guests, and invited guests to make public comments. Fred Thomas gave the invocation. No public comments were made.

The following steering committee voting delegates were present:

Susan Whitfield          - 	Diana SUD

Will Hobbs		-	Tryon Road SUD

Jeanette Cox		-	Ore City

The following additional persons participated in the steering committee:

Fred Thomas		-	Diana SUD

Wayne Owen		-	NETMWD

Osiris Brantley	-	NETMWD

Dominik Sobieraj	-	NETMWD

Aracely Reyes		-	NETMWD

On a motion by Jeanette Cox and a second by Will Hobbs, the minutes of the August 21, 2024, meeting were approved as presented. Motion carried, all voting aye.

Dominik Sobieraj gave the Operations Manager report:

- Raw water quality is moderate. Alum dosages are stable between (50mg/l – 70mg/l)

- TANNER

- Finalizing CIP projects

  - Hydrant re-rout

  - Mag Meter install

  - Air Relief Valves

  - Altitude Valves

  - Orthopolly feed line

  - DFS SCADA

- KMNO4 feed system design has been submitted to TCEQ for permanent permit

    - Kyle Stevens PE

- Finished installation and replacement of SSHS pump#106 VFD

- Southside Steering Committee Minutes

- September 18, 2024

- Page 2

- Awaiting answer on “no permit” request to USACE for next year's dredging project

- Startin installation of SSBPS new VFD on pump#2002

- Susan Whitfield made a motion to approve the August 2024 Southside financial report. Jeanette Cox seconded the motion. Motion carried, all voting aye.

- A discussion to hold meetings for the Southside Steering Committee on a quarterly basis (October, January, April, and July) was held. Jeanette Cox made a motion for the committee meetings to be held quarterly. Susan Whitfield seconded the motion. Motion carried, all voting aye.

On a motion by Will Hobbs and a second by Susan Whitfield, the next meeting of the committee was set for October 16, 2024. Motion carried, all voting aye.

The Southside Steering Committee meeting was adjourned on a motion by Susan Whitfield and a second by Jeanette Cox. Motion carried, all voting aye.

___________________________

Jack Salmon, Jr., Presiding Officer